## Slide 1: 軟體生命週期與軟體流程 (Software life cycle and software process)

## Slide 2: 軟體開發生命週期
使用者需求
使用者：我需要什麼
需求規格書
分析者：我提供什麼
設計規格書
設計者：我要讓軟體做什麼
原始程式
軟體工程師：我要寫什麼
產品
設備/電腦：執行結果
理解
確認

## Slide 3: Requirements Phase (1 of 3)
任務：界定軟體的目的、應有用途、及限制條件
軟體產生的動機: Client tries to use the product to solve his problem.
  client與 user 的差別
  解決什麼問題？問題產生的背景
  用此軟體後，希望應得到什麼效益？(效益衡量指標及計算方式)
了解問題才能提出適切解決方案
明確投資效益分析有助雙方共識

## Slide 4: Requirements Phase (2 of 3)
主要工作:
  瞭解client 的動機及問題
  界定與此軟體相關之使用者、外部系統與外部設備
  界定使用者、外部系統與設備希望此軟體系統作什麼事(功能性需求 functional requirement),及軟體運作及發展過程有何限制條件(非功能性需求 nonfunctional requirement,如 response time, security等等)
Determine what the client needs, not what the client wants

## Slide 5: Requirements Phase (3 of 3)
產出物：(user) requirement document
  其內容應包括那些？
  非功能性需求可能有那些項目？
  用文字描述,使客戶能充分了解與確認
關鍵因素:
  客戶問題描述是否清楚,是否可用電腦解決
  使用者、外部系統、外部設備的充分掌握
  使用者、外部系統、設備要系統做的事可否清楚描述,是否有相亙衝突或矛盾的情況
  如何引導相關者說出其需求

## Slide 6: Specification phase(1 of 4)
制定軟體系統應有的功能使其可解決客戶的問題
  訂定系統提供的功能服務( service ),以可滿足使用者、外部系統、與外部設備的功能性需求,且可滿足非功能性需求限制條件(系統分析師所提的服務應可解決客戶所提的需求)
Determine what the system should do.(功能)
Computer : data processing machine(資料), Input/output data types, format, volume, etc., should be considered,.

## Slide 7: Specification phase(2 of 4)
產出物: Specification document
  Explicitly describes the functionality of the product (what the product is supposed to do) and lists any constraints that the product must satisfy
  Inputs to and required outputs of the product should be included.
  Part of contract (system requirement)
  User manual and operation manual 是依據specification document而撰寫.
需使客戶可了解.

## Slide 8: Specification phase(3 of 4)
Specifications must be traceable to requirement and must not be
  Ambiguous (曖昧不清)
  Incomplete(不完全)
  Contradictory(前後矛盾)
  And not have phrases like “optimal,” or “98% complete”
Once the specifications have been signed off, the software product management plan (SPMP) is drawn up.
  Schedule, resource (human, equipment, budget etc), milestones
Specification Phase Documentation
  Specification document (specifications)
  SPMP

## Slide 9: Specification phase(4 of 4)
客戶需由specification document判斷答案的正確性
  了解 “How software handle the job”？
  Software will meet the requirement.
開發者須向客戶詳細解釋軟體“將做什麼事”、”如何操作”、及“這些功能與需求的對應關係.
描述“問題的解決方案”

## Slide 10: Design phase (1 of 2)
Design: determine how the product is to do it
The running environment of the software system and the programming language should be determined before the software system is started to design.
When the software is complicated, it had better decompose it into modules.
Design phase consists of two phases:
  Architecture design: Decompose the product into modules. Function and deployment of the module will be defined. Control flow of modules should also be defined.
  Detailed design: Define processing logic (data structures and algorithm) of each module.

## Slide 11: Design phase (2 of 2)
Architecture should be flexible and extensible.
  Testability and maintainability of the software
Design decisions should be documented.
Nonfunctional requirements (response time, security, etc.) should be incorporated into the design.
產出物: design document
  How to describe architecture and processing logic
  Traceable to requirements and specification

## Slide 12: Implementation Phase
Implement the detailed design of modules in code
Verify the correctness of modules
Document
  Source code of each module
  All test cases, test procedures, test environment, the expected result and actual result of each module

## Slide 13: Integration Phase(1 of 3)
Check that the modules combine together correctly to achieve a product that satisfies the specification.
包含Integration testing, product testing, 及 acceptance testing
各模組正確,不能保證組合後一定正確
若將各模組整合在一起而作測試,很難發現錯誤的所在處
Integration testing
  分批整合,並作測試
  Integration test plan:整合次序、測試環境、測試重點
  注重module interfaces的正確性測試
  由開發者執行
Integration testing Documentation
  Commented source code
  Test Plan
  Testing environment, test cases, test procedures, expected and actual result of each integration

## Slide 14: Integration Phase(2 of 3)
Product testing (-test)
  Performed by SQA ( Software Quality Assurance,第三者 ) group after completing integration testing
  The functionality and constraints of the product as a whole is checked against the specification
  依據specification來規劃各種可能情況的測試

## Slide 15: Integration Phase(3 of 3)
Acceptance testing(-test)
  Test the delivered software at the client site using actual data
  確認確認無誤,才能驗收使用或銷售
  產品的品質與實用性

## Slide 16: Maintenance Phase (1 of 3)
Once the client has accepted the software, the software is in the maintenance Phase.
軟體在客戶端正常運作及使用
Software will be modified due to error, platform change, and functional enhancement.
  Corrective maintenance
  Enhancement maintenance
  Codes of some modules will be changed New version
The most money is devoted to this phase
  使用時間長久

## Slide 17: Maintenance Phase (2 of 3)
Maintenance Phase Documentation
  Record of all changes made with reasons(原因)
  Configuration management: (儲存所有軟體模組及其版本)
  Regression test cases(軟體回歸測試,重複驗證品質)
Regression testing
  Once the programmer has determined that the desired changes have been implemented, the product must be tested against previous test cases to make certain that the functionality of the rest of the product has not been compromised.

## Slide 18: Maintenance Phase (3 of 3)
The problem of lack of design documentation
  Difficult to find and fix bugs, to add new functions, and to port to new platform
有作Configuration management,才能複製發生的問題

## Slide 19: Retirement
Good software is maintained
Sometimes software is rewritten from scratch
  Software is now un-maintainable because
    A drastic change in design has occurred
    The product must be implemented on a totally new hardware/operating system
    Documentation is missing or inaccurate
    Hardware is to be changed—it may be cheaper to rewrite the software from scratch than to modify it
移到新軟體上使用,需將原有資料庫與檔案轉移到新系統上，必要時需作轉檔。

## Slide 20
THANKS.